PROPOSAL IN RESPONSE TO

Wearable Cardiac Monitoring Device Firmware

Submitted to: CardioSense Medical Devices Ltd.

| RFP Reference Number | RFP-2024-EMB-005 |
| --- | --- |
| Submitted By (Vendor) | MedCore Embedded Technologies |
| Submitted To (Client) | CardioSense Medical Devices Ltd. |
| Submission Date | 18 August 2024 |
| Proposed Engagement Duration | 16 months |
| Total Proposed Cost | USD 310,000 |
| Proposal Validity | 90 days from submission date |
| Point of Contact | [Vendor Contact Name, Email, Phone] |

CONFIDENTIAL — FOR CLIENT USE ONLY

# 1. Executive Summary

MedCore Embedded Technologies proposes a complete firmware development solution for CardioSense's next-generation wearable cardiac patch device. Our solution delivers IEC 62304 Class C-compliant firmware on the Nordic nRF5340 SoC, integrating a clinical-grade ECG front-end (ADS1293), PPG-based SpO2 sensing, real-time arrhythmia detection via a lightweight CNN running on the Cortex-M33 core, and Bluetooth Low Energy 5.3 data streaming to a companion app. MedCore is an established medical device firmware house with ISO 13485 certification and 5 cleared FDA/CE wearable device programs in our portfolio.

✔  This proposal is submitted in full compliance with the requirements set forth in RFP-2024-EMB-005.

# 2. Company Profile

Company Name: MedCore Embedded Technologies

Headquarters: [City, Country]

Founded: [Year]

Team Size: [X] engineers (embedded firmware, hardware, test)

Certifications: [ISO 9001:2015 / ISO 13485:2016 / CMMI Level 3 — as applicable]

Relevant Domains: [Automotive / Medical / Industrial / Defense / Consumer]

Key credentials relevant to this engagement:

- ISO 13485:2016 certified organization; 5 FDA 510(k)-cleared and CE-marked wearable device programs

- In-house regulatory affairs team — direct FDA/CE submission experience, reducing timeline risk

- Proprietary arrhythmia CNN trained on MIT-BIH + PhysioNet datasets with 97.3% sensitivity on AFib detection

- Dedicated IEC 62304 compliance engineer with 10+ years medical device firmware experience

# 3. Technical Approach

## 3.1 Solution Architecture Overview

Our proposed architecture for the Wearable Cardiac Monitoring Device Firmware is described below. All components have been selected based on the requirements stated in RFP-2024-EMB-005 and validated against our prior project baselines.

| Parameter | Proposed Solution |
| --- | --- |
| SoC | Nordic nRF5340 (dual Cortex-M33, 1 MB + 256 KB Flash, 512 KB + 64 KB RAM) |
| ECG AFE | TI ADS1293 (3-lead, 24-bit, 1 kSPS, SPI interface, lead-off detect) |
| PPG AFE | Maxim MAX30102 + OSRAM SFH7070 (SpO2/HR via PTT, I2C) |
| AI Engine | TFLite Micro (quantized INT8 CNN) on Cortex-M33, <5 ms/beat |
| Connectivity | BLE 5.3 (Nordic SoftDevice S340), AES-128, GATT custom profiles |
| RTOS | Zephyr RTOS v3.5 (application core); Nordic SoftDevice (network core) |
| Regulatory | IEC 62304 Class C, IEC 60601-1, IEC 60601-2-47, ISO 14971 |

## 3.2 Implementation Methodology

Our development approach follows an incremental, milestone-gated model with continuous integration and automated regression testing. Key methodology elements:

- Dual-core nRF5340 architecture: Cortex-M33 application core runs Zephyr RTOS for ECG/PPG acquisition and AI inference; network core handles BLE stack (SoftDevice S340)

- Clinical ECG front-end: Texas Instruments ADS1293 (3-lead ECG, 24-bit ADC, 1 kSPS) with lead-off detection and driven right leg (DRL) noise cancellation

- PPG sensor: OSRAM SFH7070 (green + IR + red LEDs) with MAX30102 AFE for SpO2 and HR via PTT method

- AI inference: quantized CNN (TFLite Micro) for real-time arrhythmia classification (AFib, VT, PAC, PVC) at 5 ms per beat, running on Cortex-M33 with FPU

- BLE 5.3: GATT profiles for ECG streaming (raw + annotated), SpO2, HR, and device status; AES-128 encrypted link

- Power management: ultra-low-power design targeting 7-day battery life (150 mAh Li-Po); dynamic voltage/frequency scaling; ECG acquired at 250 Hz continuous, SpO2 every 30 s

- IEC 62304 software lifecycle: full requirements traceability (JIRA + Polarion), unit testing (≥85% branch coverage, Unity), software hazard analysis, V&V test protocols

- IEC 60601-1 / IEC 60601-2-47 compliance support for ambulatory ECG; EMC pre-compliance testing included

## 3.3 Tools & Development Environment

| Category | Tool / Platform | Purpose |
| --- | --- | --- |
| IDE / Toolchain | [Primary IDE & GCC/LLVM version] | Code editing, compilation, debugging |
| Version Control | Git (GitLab self-hosted) | Source control, MR-based code review |
| CI/CD | GitLab CI + custom runners | Build, static analysis, unit test on every commit |
| Static Analysis | [PC-lint / Polyspace / Coverity] | MISRA-C / coding standard enforcement |
| Unit Testing | [Unity / GoogleTest / CppUTest] | Automated unit & integration test |
| Requirements | [JIRA + Polarion / IBM DOORS] | Requirements traceability matrix (RTM) |
| HIL/SIL | [dSPACE / X-Plane / custom harness] | Hardware & software in-the-loop testing |

# 4. Project Plan & Schedule

## 4.1 Milestone Schedule

| # | Milestone | Target |
| --- | --- | --- |
| M1 | Software Development Plan & Risk Management File | Week 3 |
| M2 | ECG & PPG Driver Validation on DVT Board | Week 8 |
| M3 | Signal Processing Pipeline & Beat Detection | Week 16 |
| M4 | CNN Arrhythmia Classifier — SIL Validation (MIT-BIH) | Week 24 |
| M5 | BLE Stack & Companion App API Integration | Week 32 |
| M6 | Power Optimization & 7-Day Battery Life Verification | Week 40 |
| M7 | IEC 62304 Audit, V&V Protocol Execution | Week 52 |
| M8 | Regulatory Submission Support & Final Delivery | Week 64 |

## 4.2 Risk Management

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Component supply chain delay (long-lead semiconductors) | Medium | High | Place orders at M1; dual-source critical ICs identified |
| Requirements creep post architecture freeze | High | Medium | Formal change control via signed ECO; impact assessed before action |
| Third-party IP / stack integration delays | Low | Medium | Pre-evaluated in proposal; fallback open-source options identified |
| Regulatory/certification timeline extension | Medium | High | Early engagement with test lab; pre-compliance checks at M4 |
| Key personnel availability | Low | High | Named resources contractually committed; documented handover plan |

# 5. Proposed Team

| Role | Name | Experience | Allocation |
| --- | --- | --- | --- |
| Engagement / Program Manager | [Name] | [X] yrs PM in embedded programs | 20% |
| Lead Firmware Engineer | [Name] | [X] yrs, [relevant MCU/domain] | 100% |
| Hardware / PCB Engineer | [Name] | [X] yrs, [CAD tool] | 60% |
| System / Safety Engineer | [Name] | [X] yrs, [standard] | 50% |
| Test & Verification Engineer | [Name] | [X] yrs, HIL/SIL | 80% |
| Software QA Engineer | [Name] | [X] yrs, [QMS experience] | 40% |

All named personnel are available for this engagement from project kickoff. Any substitution requires written client approval.

# 6. Past Performance & References

| Client | Project | Value | Outcome | Reference Contact |
| --- | --- | --- | --- | --- |
| [Client A] | [Similar project description] | [USD X] | On-time, certified delivery | [Name, email] |
| [Client B] | [Similar project description] | [USD X] | Zero field defects post-deployment | [Name, email] |
| [Client C] | [Similar project description] | [USD X] | Regulatory approval achieved | [Name, email] |

# 7. Pricing & Cost Breakdown

✔  All prices are fixed-price per milestone. T&M rates available for change orders: Senior Engineer USD [X]/hr, Engineer USD [X]/hr.

| Phase / Deliverable | Pricing Model | Cost (USD) |
| --- | --- | --- |
| Software Development Plan & Risk Management File | Lump Sum | USD 20,000 |
| ECG & PPG Driver & Signal Processing Firmware | Lump Sum | USD 48,000 |
| AI/ML Arrhythmia Detection Engine (CNN + TFLite Micro) | Lump Sum | USD 55,000 |
| BLE Stack & GATT Profile Development | Lump Sum | USD 38,000 |
| Power Management Optimization | Lump Sum | USD 25,000 |
| IEC 62304 Documentation & Traceability | Lump Sum | USD 42,000 |
| V&V Test Protocol Execution & EMC Pre-compliance | Lump Sum | USD 52,000 |
| Regulatory Submission Support & Knowledge Transfer | Lump Sum | USD 30,000 |
| TOTAL |  | USD 310,000 |

Payment milestones aligned with M1–M8 above. 20% advance on contract signing; remainder milestone-gated.

# 8. Assumptions & Exclusions

## 8.1 Assumptions

- Client will provide detailed technical requirements document within 5 business days of kickoff

- Client hardware (EVK / DVT boards) will be available to vendor within 2 weeks of project start

- Client will designate a named technical point of contact available for at least 4 hours/week

- All third-party tool licenses (if client-mandated) will be provided by client

- Travel costs (if on-site visits required) will be billed at actuals with prior written approval

## 8.2 Exclusions

- Mechanical / enclosure design and fabrication

- Mass production PCB assembly or component procurement beyond prototypes

- Regulatory certification filing fees and test lab charges (budgeted separately)

- Cloud backend infrastructure setup and ongoing hosting costs

- Mobile / companion app development (API/GATT profile spec only)

# 9. Authorization & Acceptance

The undersigned authorized representative of MedCore Embedded Technologies certifies that the information in this proposal is accurate, complete, and that the company is fully capable of delivering the described solution within the stated timeline and budget.

| Field | Vendor Representative | Client Acceptance |
| --- | --- | --- |
| Name |  |  |
| Title |  |  |
| Signature |  |  |
| Date |  |  |
| Company | MedCore Embedded Technologies | CardioSense Medical Devices Ltd. |

— END OF PROPOSAL | RFP-2024-EMB-005 | MedCore Embedded Technologies —